By making some assumptions as the engineers work 150 hrs/month

1- At 55% of the tasks ,the project is over-budget by : actual value - earned value = 1500 hours

2- The project is not delayed as at 50% the planned value was 5000 hours but the earned value was 5500 hours , so the project is ahead by 500 hours